Legend

Construction Limits

Project Overview

**The US 183 Overlay Project** consists of the rehabilitation of the existing roadway.Work is underway on US 183, from CR 257 to US 180. The map below illustrates the approximate limits of this project in Stephens County. The contractor is finalizing the second layer of pavement on the southbound side of the road and will then begin working on the northbound side. This work currently in progress and is anticipated to be complete Fall 2024.

**Traffic control** is a shift of traffic to accommodate for the work zone. In approximately two weeks, traffic will be shifted to the southbound side of the road for the duration of work on the northbound side. All work schedules are weather dependent.

Project Details

CSJ:

0404-02-036

Highway:

US 183

Estimated Cost:

$6.3 Million

Contractor:

Westfield Insurance Company

Remaining Estimated Duration:

10 Months

